## Slide 1
Final Project
Kaley Lavery
04/25/2025

## Slide 2: What is Scrum-Agile?
Scrum is an Agile framework focused on delivering value in small, iterative increments.
Emphasizes collaboration, flexibility, customer feedback, and continuous improvement.
Uses fixed-length development cycles called Sprints (typically 2–4 weeks).

## Slide 3: Scrum Roles
Product Owner
Represents stakeholders and the voice of the customer.
Manages the product backlog.
Scrum Master
Facilitates the team, removes blockers, ensures Agile principles are followed.
Development Team
Cross-functional, self-organizing group that builds the project.

## Slide 4: Agile PHASES
Concept/Initiation
Requirements/User Stories
Design and Planning
Implementation (Sprints)
Testing and Review (Each Sprint)
Release and Feedback
Maintenance and Iteration

## Slide 5: What is the waterfall methodology approach?
In the Waterfall methodology, each step is dependent on the output of the previous step. There's a linear progression to the way these projects unfold. (Kirvan, 2024)

## Slide 6: Waterfall methodology roles
Developer
Tester
Business Analyst
Project Manager
The developer is the one in charge of creating the code and design implementation.
The tester tests the code to ensure the final product is free of bugs.
Tests are usually conducted at the final stages of their realization. (Sergeev, 2016)
Gather the requirements for the project from the stakeholders. Analyze the business needs.
The project manager is responsible for the team, providing guidance and delegating tasks.
They define the project requirements, work with the team to find a solution and perform quality assurance.

## Slide 7: The Waterfall model
Requirements
Analysis
Design
Coding/Implementation
Testing
Operation/Deployment
Maintenance

## Slide 8: Waterfall versus agile
Aspect | Waterfall | Agile
Structure | Linear, sequential | Iterative, flexible
Planning | Upfront, fixed scope | Ongoing, adaptive
Client Involvement | Limited after planning | Ongoing throughout
Changes | Difficult to manage | Welcomed and prioritized
Delivery | At the end | Early and incremental

## Slide 9: Pros and cons of scrum
Pros
Quick and efficient delivery
Broken down into easily manageable sprints
Constructive with customer feedback being implemented throughout
Great for fast paced projects
The individual effort of each team member is visible during daily scrum meetings (Chandana)
Cons
The scope can change throughout the project, changing the end date
Cooperation is key to ensuring the project will succeed
Difficult in large teams
If any team member leaves in the middle of a project, it can have a huge negative impact on the project (Chandana)

## Slide 10: Pros and cons of waterfall methodology
(Harfield)
The benefits of waterfall methodology | The drawbacks of waterfall methodology
A fixed budget and timeline | High risk and uncertainty
Extensive planning makes implementation easy | Too rigid for complex or ongoing projects
A streamlined process means it’s easy to manage | Quality control is late in the process
A simple structure means you can duplicate projects | Clients and stakeholders often don’t fully know what they want
Adaptability to varied applications | 

## Slide 11: When to choose agile vs. waterfall
Choose Agile if:
Requirements are likely to change.
Client wants to be involved regularly.
You want fast iterations and continuous delivery.
Choose Waterfall if:
Project scope is fixed and well-defined.
High regulation or documentation is needed.
Stakeholders prefer detailed upfront planning/

## Slide 12: Works cited
Sergeev, A. (2016, November 25). Team Roles in Waterfall Methodology. https://hygger.io/blog/team-roles-in-waterfall-methodology/. https://hygger.io/blog/team-roles-in-waterfall-methodology/
Chandana. (2025, April 13). Scrum project management: Advantages and disadvantages. Scrum Project Management: Advantages and Disadvantages. https://www.simplilearn.com/scrum-project-management-article
Harfield, J. (n.d.). Waterfall principles: What is waterfall methodology?. What is the waterfall methodology in project management? https://www.pipedrive.com/en/blog/waterfall-methodology
Kirvan, P., Lutkevich, B., & Lewis, S. (2024, November 15). What is the waterfall model? definition and guide: Definition from TechTarget. Search Software Quality. https://www.techtarget.com/searchsoftwarequality/defi nition/waterfall-model